BLACKHOLE NETWORK

WeatherBHN — Kalshi Temperature Market Trading System

FORMAL DEVELOPMENT PLAN & STATUS BRIEF

Document Date: June 27, 2026  |  Node: BHN-LOSANGELES-US1  |  DB: eventhorizon

MISSION: Build a validated, calibrated, automated trading system with proven out-of-sample edge in Kalshi daily high temperature prediction markets. Core thesis: NWS forecast error distributions and meteorological suppression effects (sea breeze, afternoon storms) are systematically mispriced by the market. Strategy: Boundary Split + Tail-No (structurally equivalent to options iron condor). Execution: Maker-only resting limit orders on high-priced NO contracts at tail temperature buckets.

# 1. System Overview

## 1.1 Infrastructure

| Server Nodes |  |  |
| --- | --- | --- |
| LA Hub (Primary) | ✓ COMPLETE | BHN-LOSANGELES-US1 ¦ 149.28.91.100 ¦ tunnel 10.8.0.1 ¦ PostgreSQL eventhorizon |
| NJ Node | ✓ COMPLETE | 140.82.4.35 ¦ tunnel 10.8.0.5 ¦ port 2222 always |
| Hillsboro Node | ✓ COMPLETE | 5.78.94.237 ¦ tunnel 10.8.0.6 ¦ Tinyproxy egress + Tor |
| Critical Env Pattern — ALWAYS USE |  |  |
| Env Loading | ✓ COMPLETE | set -a && source /etc/bhn-trading/env && source /etc/bhn-trading/strat9.env && set +a |
| psql Pattern | ✓ COMPLETE | sudo -u postgres psql -d eventhorizon (NEVER use -h flag) |
| Hostname Fix | ○ PENDING | echo "127.0.1.1 BHN-LOSANGELES-US1" >> /etc/hosts (kills sudo warning) |
| Kalshi Credentials |  |  |
| Auth Method | ✓ COMPLETE | RSA-PSS ¦ Key: /etc/bhn-trading/kalshi_private.pem |
| Key ID | ✓ COMPLETE | fc2ff6bc-f5d4-4ff3-81b4-9b3f091525f0 ¦ KALSHI_ENV=prod |
| Paper Only Flag | ✓ COMPLETE | KALSHI_PAPER_ONLY=false (DRY_RUN=true gates order placement) |
| Bankroll | ⊘ BLOCKED | $0.06 actual vs $18.62 expected — reconciliation pending |

## 1.2 Medallion Architecture (PostgreSQL eventhorizon)

Bronze → Silver → Gold pipeline. Append-only Bronze, conformed Silver, decision-layer Gold. This is the permanent asset — models are temporary, data architecture is not.

| Bronze Layer — Raw Ingest (Append-Only) |  |  |
| --- | --- | --- |
| NWS Gridpoints | ✓ COMPLETE | weather_bronze_nws_forecasts — daily point forecast per station |
| NWS Hourly | ✓ COMPLETE | weather_bronze_nws_hourly — temp, dewpoint, wind, cloud cover, wind_direction_deg (schema migration 002 applied Jun 13) |
| Open-Meteo | ✓ COMPLETE | weather_bronze_open_meteo — secondary forecast source |
| Kalshi Orderbook | ✓ COMPLETE | weather_bronze_kalshi_market_snapshots — 5-sec poller, yes_bid/yes_ask/no_bid/no_ask fixed Jun 13 (was inverted) |
| NWS CLI Actuals | ✓ COMPLETE | weather_bronze_nws_actuals — settlement source, NWS Daily Climate Report |
| Visual Crossing Backfill | ⟳ IN PROGRESS | Systemd timer 8:10 UTC daily. Confirm rows landed in weather_bronze_nws_actuals |
| raw_payload column | ○ PENDING | Add JSONB raw_payload to hourly Bronze tables — cheap insurance for future backfills |
| Silver Layer — Conformed |  |  |
| weather_silver_forecast_error | ○ PENDING | CRITICAL dependency for CP3. Needs VC backfill landed. Join forecasts + actuals = error per (station, date, lead_time, source) |
| Timestamp/TZ bug | ○ PENDING | Future-dated rows in calibrated_probabilities (negative mins_ago). Fix tz handling on insert |
| NBM fetch | ○ PENDING | fetch_nbm() returning 0 rows — debug weather_data_collector.py |
| wind_direction backfill | ○ PENDING | ~24k rows NULL. Requires NWS re-fetch. Low priority. |
| Gold Layer — Decision Surface |  |  |
| weather_gold_city_day_features | ✓ COMPLETE | Phase 2 features confirmed populating: peak_hour, afternoon_storm_flag, pre_peak_storm_flag, cloud_timing_delta, sea_breeze_flag |
| weather_gold_calibrated_probabilities | ⟳ IN PROGRESS | v0_passthrough is no-op — real calibration pending CP3 |
| model_predictions table | ○ PENDING | Design NOW for ensemble-readiness: keyed (station, target_date, model_type, model_version, distribution_type, generated_at) |
| Metabase Q updates | ○ PENDING | Add 5 Phase 2 feature columns to edge sheet query (Q1-Q22 exist, needs update) |

# 2. Strategic Foundation

## 2.1 Core Trading Strategy

Boundary Split + Tail-No — structurally equivalent to an options iron condor.

THE TRADE: When our calibrated model assigns TRUE probability of 3-4% to a tail temperature outcome, but the market is pricing it at 8¢ (implying 8% probability), we post a MAKER resting limit order to BUY NO at 91-92¢. We collect the ~88¢ premium. If the unlikely outcome does NOT occur (which our model says happens 96-97% of the time), we win. The counterparty buying YES at 8¢ as a Taker is in the structural loss bucket identified by the CESifo paper.

## 2.2 CESifo Academic Research — Key Rules (Burgi/Deng/Whelan, Jan 2026)

Source: 300,000+ Kalshi contracts, transaction-level Maker/Taker identification. This is the most important external research for WeatherBHN.

- Contracts <10¢ lose 60%+ of investment. Contracts >50¢ earn small positive post-fee returns.

- RULE: Hard price floor of 15¢. Never buy any contract priced below 15¢. Log as STRUCTURAL_BIAS_FLOOR.

- Makers average -12% post-fee. Takers average -31% post-fee. 19-point gap.

- RULE: Every order is a resting limit order (Maker). Never cross the spread (Taker). Assert maker=true on every order.

- Fee formula: 0.07 × p × (1-p) per contract, rounded UP to next cent. Maker fee (post July 2025): 0.0175 × p × (1-p).

- RULE: Replace ALL flat fee buffers in codebase with the real formula. At 92¢, fee = 0.0175 × 0.92 × 0.08 = 0.13¢ — nearly free.

- Favorite-longshot bias holds across ALL categories including Climate & Weather (Table 8), ALL volume levels, ALL years.

- RULE: The edge is structural, not a liquidity artifact. Our meteorological model provides additional alpha ON TOP of the structural Maker/high-price advantage.

- Bias weakening slightly in 2025 data — market maturing.

- IMPLICATION: Build and validate now while the inefficiency exists. Edge may compress as more sophisticated participants enter.

## 2.3 Competitive Landscape

| Known Competitors / Reference Systems |  |  |
| --- | --- | --- |
| Oalkhadra (GitHub) | ✓ COMPLETE | XGBoost on 30 features, 16,681 out-of-sample markets validated, Sharpe 3.44-5.03, all 66 configs profitable. Deployed Feb 2026. Our benchmark. |
| OutcomeEdge | ✓ COMPLETE | Commercial tool. Station-level bias correction, multi-source forecast blend. No meteorological suppression features. |
| KalshiWeatherEdge | ✓ COMPLETE | NWS+GFS+ICON ensemble, 20 cities. No sea-breeze/storm flags. Simpler than BHN target architecture. |
| CalibShi (Zerve) | ✓ COMPLETE | 8,494 KXHIGHNY markets analyzed. Raw market ECE=0.01624. Isotonic regression → ECE=0.00109 (14.8x improvement). Confirms market miscalibration is real. |
| ryanfrigo/kalshi-ai-trading-bot | ✓ COMPLETE | Safe Compounder strategy independently validates: real NO orderbook pricing (not 1-yes), Maker-only execution, quarter-Kelly. |
| 0-32 Postmortem (northlakelabs) | ✓ COMPLETE | Confirms: Gaussian assumption wrong (use empirical distributions), 15¢ price floor mandatory, NWS model cycle latency kills stale signals. |

WHERE WEATHERBHN WINS: Sea breeze suppression flags, afternoon storm suppression flags, lapse-rate elevation correction (KDEN), land-sea mask correction (KMIA), hour-angle sigma decay, real isotonic calibration, structural arbitrage scanner (CP2). These features are not in any public reference implementation.

# 3. Phase A — Single-Line Validated System (NOW)

GOAL: Master Checkpoints 1-4 as a single-line working system. One predictor, one distribution, real fees, real calibration, validated backtest, paper-traded to confirmed edge. DO NOT add parallel architecture until Phase A is complete and live. DONE means: calibrated Brier beats naive-NWS out-of-sample AND Mincer-Zarnowitz F-test fails to reject unbiasedness AND paper trading matches backtest predictions.

## 3.1 Checkpoint 1 — Data Sanity & Formatting

Standalone module. Every contract reaching the pipeline has clean validated data. Every failure is logged with a reason. Zero silent passes, zero crashes.

| CP1 Build Tasks |  |  |
| --- | --- | --- |
| Ticker parser | ○ PENDING | KXHIGHMIA-26JUN13-T86 → (KMIA, 2026-06-13, ceiling, -inf, 85.0). Handle all edge cases: missing date, unknown station, malformed string. |
| Threshold standardization | ○ PENDING | T68 → (-999.0, 67.0) ¦ T86 → (-999.0, 85.0) ¦ B90 → (90.0, 999.0) ¦ B90.5 → (90.0, 91.99) |
| Orderbook validation | ○ PENDING | yes_bid/yes_ask/no_bid/no_ask: non-NULL, in (0,1) range, spread non-negative and <0.99 |
| Price range filter | ○ PENDING | Flag contracts where both YES ask and NO ask <15¢ (malformed/near-settled). Log as STRUCTURAL_BIAS_FLOOR. |
| AMENDED flag check | ○ PENDING | If NWS issued AMENDED CLI for station recently, flag as SETTLEMENT_UNCERTAINTY and skip |
| Output schema | ○ PENDING | DataFrame with sanity_passed BOOL + failure_reason ENUM. Downstream filters on sanity_passed=true |
| Validation | ○ PENDING | Run against 1 week historical Bronze, hand-audit every flagged and passed row. Zero false pass/fail. |

## 3.2 Checkpoint 2 — Structural Parity / Arbitrage Scanner

Standalone module. Runs every cycle independent of forecasting. Pre-flight check that bypasses ML entirely when arb exists.

CORRECT MATH: yes_ask + no_ask + combined_fee < 1.00 (NOT yes_bid + no_ask == 100 as in the phase docs — that is wrong). Combined Maker fee is price-dependent: fee = 0.0175 × p × (1-p) per side. At 50/50 = 0.44¢/side = 0.88¢ total → threshold is 99.12¢. At 8¢/92¢ = 0.13¢/side = 0.26¢ total → threshold is 99.74¢. Must compute dynamically, not use flat constant.

| CP2 Build Tasks |  |  |
| --- | --- | --- |
| Parity scanner function | ○ PENDING | evaluate_structural_arbitrage(contracts_df) — correct post-fee arb condition, both sides evaluated |
| Size calculation | ○ PENDING | min(yes_ask_depth, no_ask_depth, 10% of bankroll) — limited by thinner side of book |
| Simultaneous execution concern | ○ PENDING | Both legs must fill. Paper trade period: log every fire, track how many would have filled within 5-second poller cycle |
| Paper trading (2 weeks) | ○ PENDING | Log all fires. Hand-audit every one. Build empirical data on capture rate before live. |
| Validation | ○ PENDING | Empirical data on capturable fires. Confirm fires are real, not artifacts of pricing feed latency. |
| Kalshi Liquidity Incentive Program | ○ PENDING | Check eligibility — pays $10-$1000/day for resting Maker orders. Runs through Sept 1, 2026. |

## 3.3 Checkpoint 3 — Microclimate Predictive Adjuster (Single Model)

This is the biggest checkpoint and where the actual edge lives. Single calibrated model — NOT XGBoost+CatBoost ensemble (that is Phase B). Bias-corrected NWS baseline with empirically-fitted sigma and isotonic calibration.

DEPENDENCIES: VC backfill must be landed (weather_bronze_nws_actuals populated) before CP3 can start. weather_silver_forecast_error must be built from forecasts + actuals. Model_calibration table must have per-(station, season, lead_time) bias and sigma fitted. These are sequential — CP3 cannot start until data exists.

| CP3 Pre-Conditions |  |  |
| --- | --- | --- |
| VC backfill landed | ⟳ IN PROGRESS | Timer runs 8:10 UTC daily. Check journalctl -u bhn-vc-backfill.service and row count in weather_bronze_nws_actuals |
| weather_silver_forecast_error | ○ PENDING | Join Bronze forecasts + actuals = error per (station, target_date, lead_time, source). MUST exist before calibration fit. |
| Timestamp/TZ bug fixed | ○ PENDING | Future-dated rows produce negative mins_ago. Fix before any calibration work. |
| CP3 Build Tasks |  |  |
| Per-grain bias + sigma | ○ PENDING | Fit mean forecast error and residual std per (station, season, lead_time) into model_calibration table. Replaces hardcoded sigma values (Miami 2.5, Denver 3.5). |
| Bias-corrected baseline | ○ PENDING | mu = nws_forecast + recent_bias, sigma = learned_residual_std. Bucket probs via normal CDF normalized to sum 1. |
| Isotonic calibration | ○ PENDING | Fit on temporal holdout (earlier window). Evaluate on later window. Replaces v0_passthrough no-op. Isotonic beats Platt scaling per CalibShi research. |
| Backtest harness | ○ PENDING | Point-in-time replay — use only data that was available at decision time, never look-ahead. Critical for valid results. |
| Mincer-Zarnowitz test | ○ PENDING | Regression: (outcome - forecast) = alpha + psi*forecast + error. Null: alpha=psi=0 (F-test). WANT: fail to reject unbiasedness. |
| Brier score comparison | ○ PENDING | Calibrated model Brier vs naive-NWS Brier on out-of-sample holdout. Must beat naive baseline. |
| Reliability curve | ○ PENDING | Calibration curve should sit close to 45-degree line. Visual confirmation of calibration quality. |
| Second temporal split | ○ PENDING | Reproduce results on different holdout window. Confirms not an artifact of one specific period. |
| CP3 Mastery Gate (ALL must pass) |  |  |
| Gate 1 | ○ PENDING | Calibrated Brier BEATS naive-NWS Brier on out-of-sample holdout |
| Gate 2 | ○ PENDING | Mincer-Zarnowitz F-test FAILS TO REJECT unbiasedness (p > 0.05) |
| Gate 3 | ○ PENDING | Reliability curve sits close to 45-degree line |
| Gate 4 | ○ PENDING | Results reproduce on a second different temporal split |

## 3.4 Checkpoint 4 — Time-Decayed Probability & Liquidity Filter

Given CP3 calibrated probabilities, produce correctly-priced, correctly-sized orders with honest fees, time-decay, and liquidity gates.

| CP4 Build Tasks |  |  |
| --- | --- | --- |
| Real Kalshi fee formula | ○ PENDING | Maker: 0.0175*p*(1-p). Taker: 0.07*p*(1-p). Both sides. Replace ALL flat buffers in codebase. |
| NO-side real pricing | ○ PENDING | CRITICAL BLOCKER. Edge calc must read real NO ask from orderbook, NOT derive as 1-yes_price. This corrupts ~half of trades in current stack. |
| Side-specific edge calc | ○ PENDING | edge_yes = p_calibrated - yes_ask_real (after Maker fee). edge_no = (1-p_calibrated) - no_ask_real (after Maker fee). |
| Hour-angle sigma decay | ○ PENDING | Sigma compresses as day progresses (more weather realized). Start with linear decay. Refit empirically from error history by time-of-day once data exists. |
| Hard price floor | ○ PENDING | 15¢ minimum buy price on either side. Log as STRUCTURAL_BIAS_FLOOR. Confirmed by CESifo paper AND 0-32 postmortem independently. |
| Liquidity gates | ○ PENDING | Spread >20¢ = skip. Max 10% of open interest. Max 5% of daily volume per position. |
| Edge thresholds | ○ PENDING | Liquid market: 5¢ minimum edge. Illiquid market: 8¢ minimum edge. After fees. |
| Quarter-Kelly sizing | ○ PENDING | kelly_fraction = 0.25. Confirmed by CESifo paper + reference bot lessons. Do not change until backtest validates edge. |
| Order output frame | ○ PENDING | ticker, side, size, limit_price, expected_edge, expected_fee, expected_post_fee_ev, execution_type=maker |
| CP4 Validation |  |  |
| Reconstruction test | ○ PENDING | Run CP1→CP3→CP4 against historical decision timestamps. Compare simulated orders to actual market outcomes. Net post-fee P&L should match backtest within reasonable bounds. |

## 3.5 Phase A Paper Trading

$5,000 notional bankroll. Starts when CP1 + CP2 are operational (CP3/CP4 can be partially mocked initially).

| Paper Trading Setup |  |  |
| --- | --- | --- |
| Bankroll | ○ PENDING | $5,000 notional. Quarter-Kelly sizing. |
| Track per signal | ○ PENDING | ticker, station, target_date, our_fair_value, market_price, edge, simulated_order (side/size/limit), fee, would_have_filled, settlement_outcome, P&L net of fees |
| Primary metric | ○ PENDING | Brier score on our probabilities vs market implied probabilities. Win/loss secondary. |
| Acceptance gate | ○ PENDING | Paper trading P&L matches backtest predictions over 2-3 weeks. Then small live deployment under tight caps. |
| Liquidity reality | ○ PENDING | $10K-$500K daily volume per city. At 5% cap: $500-$25K per city per day. Realistic working number: $500-$2K/day total at 2 cities. |

## 3.6 Phase A Build Sequence

- Week 1: CP1 hardening + CP2 scanner (paper mode) — independent, run in parallel

- Weeks 2-4: CP3 — needs VC backfill landed first. Largest piece.

- Week 4-5: CP4 — built on CP3 output

- Week 5-6: End-to-end paper trading CP1→CP2→CP3→CP4 vs live markets

- Week 6+: Acceptance gate. Does integrated single-line system have validated edge net of all real costs?

- If YES → small live deployment. If NO → debug before adding complexity.

# 4. Phase B — Parallel Ensemble Architecture

START CONDITION: Phase A acceptance gate has passed. Single-line system is live, tracking backtest, and showing validated edge. Do NOT start Phase B until this is confirmed. Adding complexity before validation means you cannot measure whether the addition helps.

Phase B replaces two specific components of the Phase A system — the predictor and the distribution path — with parallel versions. Everything else (CP1, CP2, CP4 gating, execution) stays identical.

## 4.1 Parallel Predictor Architecture

| Predictor Box A: XGBoost Regressor |  |  |
| --- | --- | --- |
| Model | ○ PENDING | XGBRegressor trained on weather_gold_city_day_features. Predicts tmax_f point estimate. |
| Features | ○ PENDING | All Gold layer features: NWS forecast, Open-Meteo, phase 2 flags (sea_breeze, storm, cloud_timing), station metadata, seasonal encodings, lead_time |
| Training cadence | ○ PENDING | train_production_model.py runs offline weekly on historical post-2000 data. Exports xgb_model.json. |
| Validation | ○ PENDING | Must beat bias-corrected NWS baseline (Phase A predictor) on held-out Brier score. If not, do not promote. |
| Predictor Box B: CatBoost Regressor |  |  |
| Model | ○ PENDING | CatBoostRegressor — handles categorical features (station_code, season, era_id) natively without one-hot encoding memory blowup. |
| Training | ○ PENDING | Same feature set as XGBoost. Exports cat_model.cbm. Uses same train/val split for honest comparison. |
| Validation | ○ PENDING | Must add measurable information beyond XGBoost alone. If correlation between XGBoost and CatBoost errors is >0.95, they are not meaningfully independent. |
| Blended Mean |  |  |
| Initial blend | ○ PENDING | Start 50/50 XGBoost + CatBoost. Fit optimal weights from holdout performance (stacking) — do not assume 40/40/20 from docs without validating. |
| LAMP as 3rd predictor | ○ PENDING | Phase B-2 addition. LAMP is hourly MOS-style statistical post-processing of GFS, station-specific. Ingest via Siphon (NOAA THREDDS). Adds independent statistical line. |

## 4.2 Parallel Distribution Architecture

| Distribution Line A: Gaussian Normal CDF |  |  |
| --- | --- | --- |
| Use case | ○ PENDING | Standard brackets close to the blended mean. stats.norm.cdf(strike_h) - stats.norm.cdf(strike_l) |
| Sigma | ○ PENDING | Time-decayed sigma from CP4 hour-angle decay function |
| Distribution Line B: Student's t-Distribution (df=5) |  |  |
| Use case | ○ PENDING | Extreme tail brackets. Fatter tails than Gaussian — assigns realistic probability mass to rare events Gaussian crushes toward zero. |
| Why it matters | ○ PENDING | Tail buckets are where favorite-longshot mispricing concentrates (CESifo). Normal distribution systematically underestimates these — confirmed by 0-32 postmortem. |
| df parameter | ○ PENDING | df=5 is starting point from reference docs. Refit empirically from tail error distribution once sufficient data exists. |
| Convergence Router |  |  |
| Logic | ○ PENDING | is_tail = abs(blended_mean - bracket_center) > (2.0 * sigma). If tail: use Student t. If middle: use Gaussian. |
| Validation | ○ PENDING | Compare single-distribution Phase A Brier vs dual-distribution Phase B Brier specifically on tail brackets. Confirm improvement before keeping. |

## 4.3 Phase B Schema Requirements (Design NOW in Phase A)

- model_predictions table: (station, target_date, model_type, model_version, distribution_type, generated_at) → predicted_tmax_f, bucket_probabilities JSONB, calibrated_probability, fair_value_cents

- Keep sources DISTINCT: HRRR-derived values write to latest_hrrr_tmax_corrected_f. Never overwrite latest_nws_tmax_f. Source separation is non-negotiable.

- Model artifacts: xgb_model.json and cat_model.cbm belong in models/ directory, NOT in Silver layer tables

# 5. Phase C — Advanced Data & Infrastructure

START CONDITION: Phase B is live and showing improvement over Phase A validated baseline. Phase C requires significant new data infrastructure. Do not start until the model architecture in Phase B has proven its value.

## 5.1 HRRR/GFS Direct Ingest (Herbie + Xarray)

Replaces NWS gridpoint API with direct GRIB2 atmospheric data. Unlocks richer features AND enables spatial corrections for KDEN and KMIA.

| HRRR Ingest Pipeline |  |  |
| --- | --- | --- |
| Library | ○ PENDING | herbie-data (PyPI package, NOT herbie). Install in /opt/bhn/weatherbhn-experimental venv. Pin version. |
| Herbie partial fetch | ○ PENDING | Byte-range requests against NOAA AWS GRIB2 index files. Pull ONLY the temp field at ONLY the grid cells needed. Never download full 2GB files. |
| Xarray + cfgrib | ○ PENDING | Parse GRIB2 into multidimensional arrays. eccodes system package required (apt-get install eccodes). |
| eccodes fix | ○ PENDING | apt-get install eccodes failed on LA — package may be named libeccodes-dev. Investigate before building Herbie pipeline. |
| Spatial Corrections (from Spatial Alignment doc) |  |  |
| HRRR: Haversine nearest-neighbor | ○ PENDING | 3km resolution — single closest grid cell is sufficient. Find minimum great-circle distance from station coords to grid nodes. |
| GFS: Inverse Distance Weighting | ○ PENDING | 13km resolution — station floats between 4 nodes. IDW with p=2 (inverse-square). Prevents artificial temperature spikes. |
| KDEN lapse-rate correction | ○ PENDING | Model terrain elevation vs actual KDEN runway (5,404ft). Delta × 0.0117°F/meter. Eliminates permanent cold bias in Denver. |
| KMIA land-sea mask | ○ PENDING | Force grid cell selection where LAND=1 (100% dry land). Prevents marine-temperature contamination of Miami readings. |
| Schema integration | ○ PENDING | Output to NEW columns (latest_hrrr_tmax_corrected_f, elevation_error_m) alongside existing NWS columns. NEVER overwrite latest_nws_tmax_f. |

## 5.2 Empirical Resampling (Historical Analog Line)

| Historical Analog Pipeline |  |  |
| --- | --- | --- |
| Data source | ○ PENDING | NOAA archived daily observations — separate ingest project. NOT in VC free tier. Requires dedicated Bronze table. |
| Analog matching | ○ PENDING | Find historical days matching: same station, same ±25 DOY window, synoptic pattern similarity (when HRRR available), forecast within ±1°F of today's blended mean |
| Query pattern | ○ PENDING | SELECT count(*), count(CASE WHEN actual BETWEEN strike_l AND strike_h THEN 1 END) FROM weather_bronze_historical WHERE station=? AND doy_range AND analog_envelope |
| TimescaleDB | ○ PENDING | Install ONLY if empirical resampling queries are demonstrably slow. Hypertables accelerate exactly this scan pattern. Do not install speculatively. |
| Fallback | ○ PENDING | If no analog found (p_emp=None), fall back to Gaussian probability. Never crash the pipeline on empty analog set. |

## 5.3 Infrastructure Scaling

| Add Only When Needed |  |  |
| --- | --- | --- |
| TimescaleDB | ○ PENDING | Only if empirical resampling queries are measurably slow. Hypertables accelerate DOY-range + station scans. |
| Prefect orchestration | ○ PENDING | Only if systemd demonstrably fails — missed retries, cascade failures, complex multi-tier deps. Currently systemd is sufficient. |
| LAMP via Siphon | ○ PENDING | Phase B-2 addition. NOAA THREDDS server client for real-time MOS text bulletins. Hourly updates. Independent predictor line. |
| Additional cities | ○ PENDING | Scale horizontally. Each validated city adds $500-$2K/day capacity. KNYC, KPHX, KDFW, KORD, KAUS already in 8-city target list. |
| Venv isolation | ○ PENDING | URGENT: Move XGBoost/CatBoost/Herbie out of root Python into /opt/bhn/weatherbhn-experimental venv. Contaminating production Python. |

# 6. Master To-Do List — Phase A Priority Order

## IMMEDIATE (This Session)

- Fix hostname: echo "127.0.1.1 BHN-LOSANGELES-US1" >> /etc/hosts

- Create venv: python3 -m venv /opt/bhn/weatherbhn-experimental

- Pin requirements-experimental.txt — Herbie, XGBoost, CatBoost, scipy, xarray, cfgrib

- Verify VC backfill landed — journalctl -u bhn-vc-backfill.service + row count check

- Fix timestamp/TZ bug in weather_gold_calibrated_probabilities

- Fix NO-side pricing — read real NO ask from orderbook, not 1-yes_price

- Debug fetch_nbm() returning 0 rows

- Add raw_payload JSONB column to Bronze hourly tables

- Design model_predictions Gold table with ensemble-ready schema

- Replace fee formula everywhere — 0.0175*p*(1-p) Maker, 0.07*p*(1-p) Taker

- Confirm all systemd timers healthy: systemctl list-timers | grep bhn

- Reconcile $0.06 vs $18.62 bankroll discrepancy

## WEEK 1

- Build CP1 data sanity module (standalone, independently runnable)

- Build CP2 structural arbitrage scanner (paper mode, 2-week observation period)

- Check Kalshi Liquidity Incentive Program eligibility (runs through Sept 1, 2026)

- Review Oalkhadra GitHub repo — compare 30-feature set vs our Gold layer

- Update Metabase Q1-Q22 with Phase 2 feature columns

## WEEKS 2-4 (After VC Backfill Confirmed)

- Populate weather_silver_forecast_error from forecasts + actuals

- Fit per-grain bias and sigma into model_calibration (replaces hardcoded values)

- Build bias-corrected baseline (mu = nws + recent_bias, sigma = learned_residual_std)

- Fit isotonic calibration on temporal holdout

- Build backtest harness with point-in-time replay

- Run Mincer-Zarnowitz test + Brier comparison + reliability curve

- Reproduce on second temporal split

## WEEKS 4-5

- Build CP4 sizer with real fees, time-decay, NO-side pricing, liquidity gates

- End-to-end reconstruction test: CP1→CP3→CP4 vs historical outcomes

## WEEKS 5-6

- Begin $5,000 paper trading: CP1→CP2→CP3→CP4 vs live markets

- Track Brier score daily — primary metric

- Compare paper P&L to backtest predictions

## WEEK 6+ ACCEPTANCE GATE

- Validated edge net of all real costs? YES → small live deployment under tight caps

- NO → debug before adding ANY parallel-architecture complexity

## PHASE B (After Phase A Live & Tracking)

- Train XGBoost regressor on Gold features, validate beats NWS baseline

- Train CatBoost regressor, validate adds information beyond XGBoost

- Implement 50/50 blended mean (fit weights from holdout, do not assume 40/40/20)

- Add Student's t distribution for tail brackets alongside Gaussian

- Add LAMP via Siphon as 3rd predictor

- Measure: does parallel architecture beat single-line Brier? If not, diagnose.

## PHASE C (After Phase B Proven)

- eccodes system package — resolve apt install issue first

- Herbie + Xarray HRRR/GFS ingest pipeline in experimental venv

- Spatial corrections: KDEN lapse-rate, KMIA land-sea mask

- Historical analog database from NOAA archived observations

- Empirical resampling line (3rd distribution)

- TimescaleDB only if query performance demonstrably needs it

- Horizontal city scaling: KNYC, KPHX, KDFW, KORD, KAUS

# 7. Key Reference Information

## 7.1 Critical Rules (Never Violate)

- Project name: BLACKHOLE NETWORK (BHN). Never EventHorizon.

- Deploy to LA via scp, not git pull (LA pulls unreliable). Operator pushes to GitHub.

- pg_dump before ANY schema change. Explicit operator approval for schema + DRY_RUN/enabled flips.

- DRY_RUN stays true, enabled stays false until explicit operator flip.

- DRY_RUN is for ORDER PLACEMENT only — data infrastructure jobs write regardless (edge calculator had this bug, fixed Jun 13).

- NEVER use -h flag with psql on this setup.

- NEVER overwrite latest_nws_tmax_f with HRRR-derived values. New columns only.

- NEVER store model artifacts (xgb_model.json, cat_model.cbm) in Silver layer tables.

- GitHub commits: ALWAYS Summary AND Description.

- Keep WeatherBHN in BHN monorepo — shared infrastructure.

## 7.2 Fee Model (Updated Post-July 2025)

Kalshi changed fee structure in July 2025. Pre-2025: only Takers paid fees. Post-July 2025: both sides pay, but Maker rate is ~75% cheaper.

- Taker fee: 0.07 × p × (1-p) per contract, rounded UP to next cent

- Maker fee: 0.0175 × p × (1-p) per contract, rounded UP to next cent

- At 50¢: Taker = 1.75¢, Maker = 0.44¢

- At 92¢ (our typical NO position): Taker = 0.52¢, Maker = 0.13¢ — nearly free

- Cancel resting order = zero fee (no fee until execution)

## 7.3 Validated Build Decisions

| Architectural Decisions — Confirmed |  |  |
| --- | --- | --- |
| Predictor Phase A | ✓ COMPLETE | Bias-corrected NWS baseline (NOT XGBoost). Simplest valid baseline. Measures Phase B XGBoost improvement cleanly. |
| Calibration method | ✓ COMPLETE | Isotonic regression. CalibShi independently confirmed: beats Platt scaling and Beta calibration on KXHIGHNY data. |
| Kelly fraction | ✓ COMPLETE | Quarter-Kelly (0.25). Confirmed by CESifo paper + ryanfrigo reference bot + live trading lessons. Do not change until calibration validated. |
| Price floor | ✓ COMPLETE | 15¢ minimum buy price. Confirmed by CESifo paper (>60% loss on <10¢) + 0-32 postmortem independently. |
| Execution type | ✓ COMPLETE | Maker-only resting limit orders. Assert execution_type=maker on every order. Never cross the spread. |
| NO-pricing source | ✓ COMPLETE | Real NO orderbook ask. NOT 1-yes_price. Confirmed by ryanfrigo repo + CESifo paper + own bug fix Jun 13. |
| Repo structure | ✓ COMPLETE | Stay in BHN monorepo. No separate WeatherBHN repo. Shared infrastructure. |
| Python isolation | ○ PENDING | Experimental stack (XGBoost/CatBoost/Herbie) in /opt/bhn/weatherbhn-experimental venv. Keep separate from /opt/bhn/trading. |
| TimescaleDB | ✓ COMPLETE | Do NOT install until empirical resampling queries are demonstrably slow. Not needed yet. |
| Prefect | ✓ COMPLETE | Do NOT install until systemd demonstrably fails. Not needed yet. |

— END OF DOCUMENT —

BLACKHOLE NETWORK | WeatherBHN | BHN-LOSANGELES-US1 | eventhorizon