BLACKHOLE NETWORK  |  Claude Code Day Plan

WeatherBHN-Kalshi  ·  BHN-LOSANGELES-US1  ·  BHN-HELSINKI-EU1  ·  June 27, 2026

READ BEFORE STARTING: Source env files before any Python execution. set -a && source /etc/bhn-trading/env && source /etc/bhn-trading/strat9.env && set +a psql: sudo -u postgres psql -d eventhorizon (NEVER use -h flag) Deploy via scp to LA — do NOT git pull on LA. DRY_RUN stays true until operator flips it. pg_dump before any schema change. Ask operator before flipping DRY_RUN or enabled flags.

SESSION FLOW: Work sections A → B → C → D in order. Do not skip ahead. When you finish a task, add a ✓ and a one-line note on what you did. When you hit a blocker, stop and describe it clearly — do not guess or work around it. If picking up a session mid-way, scan for the last ✓ and resume from there.

| A | Critical Bug Fixes Fix these FIRST. They corrupt live data and trade decisions right now. Nothing else matters until these are done. |
| --- | --- |

These three bugs are actively corrupting your live system. A1 is the most critical — it causes roughly half of all edge calculations to be wrong.

| A — Critical Bugs (estimated: 2-3 hours total) |  |  |  |
| --- | --- | --- | --- |
| A1 | Fix NO-side pricing | weather_edge_calculator.py is deriving no_price = 1 - yes_price. Must read real no_ask from orderbook instead. This corrupts ~50% of trade decisions. | 🔴 CRITICAL |
| A2 | Fix timestamp/TZ bug | weather_gold_calibrated_probabilities has future-dated rows producing negative mins_ago. Fix tz handling on insert in the writer function. | 🔴 CRITICAL |
| A3 | Fix fee formula | Replace ALL flat fee buffers in codebase. Maker: 0.0175*p*(1-p). Taker: 0.07*p*(1-p). Search for any hardcoded fee values and replace. | 🔴 CRITICAL |

## A1 — NO-side pricing fix (detail)

Search for the bug:

grep -n "1 - yes\|1-yes\|1.0 - yes\|no_price" /opt/bhn/trading/weather_edge_calculator.py

The fix — read from the real orderbook:

# WRONG (current):

no_price = 1.0 - row["yes_price"]

# CORRECT:

no_ask = row["no_ask"]   # from weather_bronze_kalshi_market_snapshots

no_bid = row["no_bid"]   # from weather_bronze_kalshi_market_snapshots

# edge_no = (1 - p_calibrated) - no_ask - maker_fee(no_ask)

Verify the fix:

sudo -u postgres psql -d eventhorizon -c "SELECT ticker, yes_bid, yes_ask, no_bid, no_ask FROM weather_bronze_kalshi_market_snapshots ORDER BY created_at DESC LIMIT 10;"

Confirm no_bid and no_ask are non-NULL and reasonable. yes_ask + no_ask should be between 0.95 and 1.10 for most markets.

## A2 — Timestamp/TZ fix (detail)

Find the insert:

grep -n "calibrated_probabilities" /opt/bhn/trading/weather_edge_calculator.py | grep -i "insert\|write\|upsert"

The fix — ensure all timestamps use UTC explicitly:

from datetime import timezone

generated_at = datetime.now(timezone.utc)   # NOT datetime.now()

target_date = target_date.date()             # Strip time component

Verify after fix:

sudo -u postgres psql -d eventhorizon -c "SELECT target_date, generated_at, (target_date - CURRENT_DATE) as days_ahead FROM weather_gold_calibrated_probabilities ORDER BY generated_at DESC LIMIT 10;"

Days_ahead should be 0 (today) or 1 (tomorrow). Anything >1 is a bug.

## A3 — Fee formula fix (detail)

grep -rn "0.07\|fee\|commission" /opt/bhn/trading/weather_edge_calculator.py

Replace with this function — add it near the top of the file:

import math

def maker_fee(p, n=100):

"""Kalshi Maker fee post-July 2025. p in [0,1], n=contracts."""

return math.ceil(0.0175 * p * (1-p) * n * 100) / 100

def taker_fee(p, n=100):

"""Kalshi Taker fee. p in [0,1], n=contracts."""

return math.ceil(0.07 * p * (1-p) * n * 100) / 100

Sanity check — at 92¢ maker fee should be ~0.13¢ per contract. At 50¢ taker fee should be ~1.75¢.

A-SECTION DONE WHEN: (1) grep finds no 1-yes_price pattern in edge calculator, (2) calibrated_probabilities shows no future-dated rows, (3) fee functions are in place and tested. Commit before moving to B.

| B | Data Verification & Cleanup Confirm the data foundation is solid before building CP1/CP2 on top of it. |
| --- | --- |

| B — Data Verification (estimated: 1 hour) |  |  |  |
| --- | --- | --- | --- |
| B1 | Confirm VC backfill landed | Check journalctl + row counts. Backfill timer runs 8:10 UTC daily. This is the CP3 dependency. | ⟳ CHECK |
| B2 | Audit orderbook data quality | Confirm yes_bid/yes_ask/no_bid/no_ask all non-NULL after Jun 13 fix. Spot-check 20 rows. | ⟳ CHECK |
| B3 | Confirm Phase 2 features | sea_breeze_flag, afternoon_storm_flag, pre_peak_storm_flag, cloud_timing_delta, peak_hour all populating. | ⟳ CHECK |
| B4 | Add raw_payload JSONB column | ALTER TABLE weather_bronze_nws_hourly ADD COLUMN IF NOT EXISTS raw_payload JSONB. Same for other hourly Bronze tables. | ○ BUILD |
| B5 | Fix hostname warning | echo "127.0.1.1 BHN-LOSANGELES-US1" >> /etc/hosts — kills sudo warning. | ○ QUICK |
| B6 | Debug NBM zero rows | fetch_nbm() returning 0 rows in weather_data_collector.py. Investigate and document cause. | ○ INVESTIGATE |

## B1 — VC backfill verification commands

journalctl -u bhn-vc-backfill.service -n 30 --no-pager

sudo -u postgres psql -d eventhorizon -c "SELECT station_code, count(*), min(target_date), max(target_date) FROM weather_bronze_nws_actuals GROUP BY station_code ORDER BY station_code;"

Need: KMIA and KDEN both present, date range covering at least 90 days back. If empty or thin, the backfill did not run correctly — check the service logs for errors.

## B2 — Orderbook audit

sudo -u postgres psql -d eventhorizon -c "SELECT count(*) total, count(yes_bid) with_yes_bid, count(yes_ask) with_yes_ask, count(no_bid) with_no_bid, count(no_ask) with_no_ask FROM weather_bronze_kalshi_market_snapshots WHERE created_at > NOW() - INTERVAL '24 hours';"

All four counts should equal total. Any NULL in yes_bid, yes_ask, no_bid, or no_ask is a bug — the Jun 13 fix should have resolved this.

## B3 — Phase 2 feature check

sudo -u postgres psql -d eventhorizon -c "SELECT station_code, count(*), count(sea_breeze_flag), count(afternoon_storm_flag), count(pre_peak_storm_flag), count(cloud_timing_delta), count(peak_hour) FROM weather_gold_city_day_features GROUP BY station_code;"

All counts should match the total row count per station. Zero counts mean the DRY_RUN scope fix did not stick.

## B4 — Add raw_payload column

sudo -u postgres pg_dump eventhorizon > /root/backup_$(date +%Y%m%d_%H%M%S).sql

sudo -u postgres psql -d eventhorizon -c "ALTER TABLE weather_bronze_nws_hourly ADD COLUMN IF NOT EXISTS raw_payload JSONB;"

sudo -u postgres psql -d eventhorizon -c "ALTER TABLE weather_bronze_nws_forecasts ADD COLUMN IF NOT EXISTS raw_payload JSONB;"

Save as: infrastructure/docs/WeatherBHN/queries/migration_003_raw_payload.sql

B-SECTION DONE WHEN: VC backfill confirmed with rows for both KMIA and KDEN, orderbook NULLs = 0, Phase 2 features all non-NULL, raw_payload columns added, hostname fixed. Document any issues found.

| C | CP1 & CP2 Build Build both checkpoints as standalone modules. These are independent of the backfill dependency. |
| --- | --- |

CP1 and CP2 are INDEPENDENT of each other and of the VC backfill. Build both in this session. Each must be a standalone, independently runnable Python module with its own main() test block. Neither module should place any real orders. Output only — DataFrames, logs, and print statements. Target location: /opt/bhn/trading/weatherbhn_cp1_sanity.py and weatherbhn_cp2_arbitrage.py

| C — Checkpoint Modules (estimated: 4-5 hours) |  |  |  |
| --- | --- | --- | --- |
| C1 | Build CP1: ticker parser | Parse KXHIGHMIA-26JUN13-T86 → (KMIA, date, ceiling, -inf, 85.0). Handle T and B types, all edge cases. | ○ BUILD |
| C2 | Build CP1: orderbook validator | Validate yes_bid/ask/no_bid/ask non-NULL, in (0,1), spread reasonable. Price floor: flag if both sides <15¢. | ○ BUILD |
| C3 | Build CP1: AMENDED flag check | Check NWS CLI for AMENDED flag on recent settlements. Flag as SETTLEMENT_UNCERTAINTY. | ○ BUILD |
| C4 | Build CP1: output schema | DataFrame: sanity_passed BOOL + failure_reason ENUM. Wire all checks together. Test against live Bronze data. | ○ BUILD |
| C5 | Build CP2: parity scanner | Correct arb condition: yes_ask + no_ask + maker_fee(yes_ask) + maker_fee(no_ask) < 1.00. NOT yes_bid + no_ask == 100. | ○ BUILD |
| C6 | Build CP2: size calc + logging | size = min(yes_depth, no_depth, bankroll*0.10). Log every fire with timestamp, ticker, edge. Paper mode only. | ○ BUILD |
| C7 | Wire CP1 → CP2 pipeline | CP2 receives only contracts that passed CP1. Test end-to-end against live orderbook snapshot. | ○ BUILD |
| C8 | Commit and push | Save both modules to repo. GitHub commit with full Summary and Description. | ○ COMMIT |

## C1/C2/C3/C4 — CP1 module structure

File: /opt/bhn/trading/weatherbhn_cp1_sanity.py

import pandas as pd

import re

from datetime import datetime

from enum import Enum

class FailReason(Enum):

TICKER_PARSE_ERROR = "ticker_parse_error"

NULL_ORDERBOOK = "null_orderbook"

INVALID_PRICE_RANGE = "invalid_price_range"

SPREAD_NEGATIVE = "spread_negative"

STRUCTURAL_BIAS_FLOOR = "structural_bias_floor"

SETTLEMENT_UNCERTAINTY = "settlement_uncertainty"

INVALID_BOUNDS = "invalid_bounds"

def parse_ticker(ticker: str) -> dict:

"""KXHIGHMIA-26JUN13-T86 → {station, date, bucket_type, low, high}"""

pattern = r"KXHIGH([A-Z]+)-(d{2}[A-Z]{3}d{2})-([TB])(d+.?d*)"

m = re.match(pattern, ticker)

if not m: return None

station = "K" + m.group(1)

date = datetime.strptime(m.group(2), "%y%b%d").date()

btype = m.group(3)

val = float(m.group(4))

if btype == "T":

return {"station": station, "date": date, "type": "ceiling",

"low": -999.0, "high": val - 1.0}

else:

return {"station": station, "date": date, "type": "bracket",

"low": val, "high": val + 0.99}

def validate_contract(row: dict) -> tuple[bool, str]:

"""Returns (passed, reason). reason is None if passed."""

parsed = parse_ticker(row.get("ticker", ""))

if not parsed: return False, FailReason.TICKER_PARSE_ERROR.value

for field in ["yes_bid","yes_ask","no_bid","no_ask"]:

if row.get(field) is None: return False, FailReason.NULL_ORDERBOOK.value

if not (0 < row[field] < 1): return False, FailReason.INVALID_PRICE_RANGE.value

if row["yes_ask"] < row["yes_bid"]: return False, FailReason.SPREAD_NEGATIVE.value

if row["yes_ask"] < 0.15 and row["no_ask"] < 0.15: return False, FailReason.STRUCTURAL_BIAS_FLOOR.value

return True, None

def run_cp1(contracts_df: pd.DataFrame) -> pd.DataFrame:

results = [validate_contract(row) for _, row in contracts_df.iterrows()]

contracts_df = contracts_df.copy()

contracts_df["sanity_passed"] = [r[0] for r in results]

contracts_df["failure_reason"] = [r[1] for r in results]

passed = contracts_df["sanity_passed"].sum()

print(f"[CP1] {passed}/{len(contracts_df)} contracts passed sanity check")

return contracts_df

## C5/C6 — CP2 module structure

File: /opt/bhn/trading/weatherbhn_cp2_arbitrage.py

import math, pandas as pd

from datetime import datetime, timezone

def maker_fee(p: float) -> float:

"""Kalshi Maker fee post-July 2025. p in dollars [0,1]."""

return math.ceil(0.0175 * p * (1 - p) * 100) / 100

def check_arbitrage(row: dict, bankroll: float = 5000.0) -> dict | None:

"""Returns arb order dict if genuine post-fee arb exists, else None."""

ya, na = row["yes_ask"], row["no_ask"]

if ya <= 0 or na <= 0: return None

combined_fee = maker_fee(ya) + maker_fee(na)

if ya + na + combined_fee >= 1.00: return None

profit_per_contract = 1.00 - ya - na - combined_fee

yes_depth = row.get("yes_ask_depth", 0)

no_depth = row.get("no_ask_depth", 0)

max_contracts = int(min(yes_depth, no_depth, bankroll * 0.10 / max(ya, na)))

if max_contracts < 1: return None

return {

"ticker": row["ticker"], "station": row["station_code"],

"yes_ask": ya, "no_ask": na, "combined_fee": combined_fee,

"profit_per_contract": round(profit_per_contract, 4),

"max_contracts": max_contracts,

"total_profit": round(profit_per_contract * max_contracts, 2),

"action": "BUY_BOTH_PAPER_ONLY",

"logged_at": datetime.now(timezone.utc).isoformat()

}

def run_cp2(clean_df: pd.DataFrame, bankroll: float = 5000.0) -> pd.DataFrame:

"""Input: CP1-passed contracts. Output: arb opportunities found."""

arb_orders = []

for _, row in clean_df.iterrows():

result = check_arbitrage(row.to_dict(), bankroll)

if result:

arb_orders.append(result)

print(f"[CP2] ARB FOUND: {result['ticker']} profit={result['total_profit']} contracts={result['max_contracts']}")

if not arb_orders:

print("[CP2] No arbitrage opportunities found this cycle.")

return pd.DataFrame(arb_orders)

## C7 — Wire CP1 → CP2 pipeline test

Add this to weatherbhn_cp2_arbitrage.py as a test block:

if __name__ == "__main__":

import psycopg2, pandas as pd

from psycopg2.extras import RealDictCursor

import os

conn = psycopg2.connect(host="localhost", dbname=os.environ["PG_DB"],

user=os.environ["PG_USER"], password=os.environ["PG_PASSWORD"])

df = pd.read_sql("SELECT * FROM weather_bronze_kalshi_market_snapshots"),

"WHERE created_at > NOW() - INTERVAL '1 hour'", conn)

from weatherbhn_cp1_sanity import run_cp1

clean = run_cp1(df)

clean = clean[clean["sanity_passed"] == True]

arb = run_cp2(clean, bankroll=5000.0)

print(arb)

Run it:

cd /opt/bhn/trading

set -a && source /etc/bhn-trading/env && source /etc/bhn-trading/strat9.env && set +a

python3 weatherbhn_cp2_arbitrage.py

C-SECTION DONE WHEN: Both modules run end-to-end against live data without errors. CP1 correctly classifies at least one PASS and one FAIL with the right reason. CP2 logs "No arbitrage opportunities" (expected — arb is rare). Both committed to repo.

| D | Helsinki Node + GitHub Update BHN-HELSINKI-EU1 integration and kalshi-weather-trading.md update. |
| --- | --- |

BHN-HELSINKI-EU1 details from Hetzner screenshot: IPv4: 46.62.162.87 ¦ Type: CX23 (2 vCPU, 4GB RAM, 40GB) ¦ Location: Helsinki, Finland Labels: EU-EXITNODE, TOR-RELAY, NODE ¦ Cost: $6.49/mo ¦ Created: 1 day ago Role: Same pattern as Hillsboro (10.8.0.6) — EU egress exit node + Tor relay Planned tunnel IP: 10.8.0.7 (CONFIRM WITH OPERATOR before assigning)

| D1-D5 — Helsinki Node Integration (estimated: 1.5 hours) |  |  |  |
| --- | --- | --- | --- |
| D1 | SSH into Helsinki and baseline it | ssh root@46.62.162.87 — Confirm Ubuntu version, check what is/isn't installed, document state. | ○ FIRST |
| D2 | Install WireGuard and configure peer | Install wg, generate keypair, add peer config on Helsinki. Add peer to LA hub wg0.conf. CONFIRM tunnel IP 10.8.0.7 with operator first. | ○ BUILD |
| D3 | Install and configure tinyproxy | Same config pattern as Hillsboro (10.8.0.6). Listen on 10.8.0.7:8888 (tunnel interface only). Whitelist NOAA, Kalshi, Visual Crossing. | ○ BUILD |
| D4 | Install and configure Tor relay | Same pattern as Hillsboro. Tor relay (not exit) configuration. Add torrc, restart, verify. | ○ BUILD |
| D5 | Add UFW egress rules | After any new WireGuard peer: immediately add UFW egress rules. Standard BHN pattern from Hillsboro. | ○ BUILD |
| D6 | Verify tunnel and connectivity | From LA: ping 10.8.0.7. From Helsinki: curl through tunnel to confirm routing. Test tinyproxy egress. | ○ VERIFY |
| D7 | Add to env files if needed | If Helsinki tinyproxy is added as an egress option, add to /etc/bhn-trading/env no_proxy or proxy lists as appropriate. | ○ CONFIG |
| D8-D9 — GitHub Update |  |  |  |
| D8 | Update kalshi-weather-trading.md | Full rewrite of the file at docs/kalshi-weather-trading.md to reflect current architecture, Phase A/B/C plan, checkpoint system, and current status. | ○ WRITE |
| D9 | Commit and push | Commit all changes from today: A1-A3 fixes, B4 schema, C1-C7 modules, D2-D7 Helsinki config, D8 docs update. | ○ COMMIT |

## D1 — Helsinki baseline commands

ssh root@46.62.162.87

lsb_release -a

uname -r

which wg tor tinyproxy 2>/dev/null || echo "not installed"

systemctl list-units --type=service --state=running | head -30

df -h && free -h && nproc

Document the output — this is the baseline state before any changes.

## D2 — WireGuard setup on Helsinki

Step 1: Install WireGuard on Helsinki

apt-get update && apt-get install -y wireguard

wg genkey | tee /etc/wireguard/private.key | wg pubkey > /etc/wireguard/public.key

chmod 600 /etc/wireguard/private.key

cat /etc/wireguard/public.key   # Copy this — needed for LA peer config

Step 2: Create Helsinki wg0.conf

cat > /etc/wireguard/wg0.conf << EOF

[Interface]

PrivateKey = $(cat /etc/wireguard/private.key)

Address = 10.8.0.7/24   # CONFIRM THIS IP WITH OPERATOR

[Peer]

PublicKey = <LA_HUB_PUBLIC_KEY>   # Get from LA: cat /etc/wireguard/public.key

Endpoint = 149.28.91.100:51820   # LA public IP:WireGuard port

AllowedIPs = 10.8.0.0/24

PersistentKeepalive = 25

EOF

Step 3: On LA hub — add Helsinki as peer in /etc/wireguard/wg0.conf

ssh root@10.8.0.1

# Add to /etc/wireguard/wg0.conf:

[Peer]   # BHN-HELSINKI-EU1

PublicKey = <HELSINKI_PUBLIC_KEY>

AllowedIPs = 10.8.0.7/32

wg addpeer wg0 <HELSINKI_PUBLIC_KEY> allowed-ips 10.8.0.7/32

# Or restart: systemctl restart wg-quick@wg0

## D3 — Tinyproxy on Helsinki

apt-get install -y tinyproxy

cat > /etc/tinyproxy/tinyproxy.conf << EOF

Port 8888

Listen 10.8.0.7

Timeout 600

Allow 10.8.0.0/24

DisableViaHeader Yes

EOF

systemctl enable tinyproxy && systemctl restart tinyproxy

systemctl status tinyproxy

## D5 — UFW egress rules (CRITICAL — always after new WireGuard peer)

ufw allow in on wg0 from 10.8.0.0/24

ufw allow out on wg0 to 10.8.0.0/24

ufw allow 8888/tcp comment "tinyproxy"

ufw status verbose

## D8 — kalshi-weather-trading.md content outline

Rewrite the file at: docs/kalshi-weather-trading.md in the BHN repo. Include:

- # WeatherBHN — Kalshi Temperature Market Trading System

- ## System Overview — thesis, strategy, target markets (KMIA, KDEN)

- ## Infrastructure — LA hub, NJ, Hillsboro, Helsinki nodes with tunnel IPs

- ## Database Architecture — Bronze/Silver/Gold tables, current status of each

- ## Phase A: Single-Line System — CP1, CP2, CP3, CP4 with mastery gates

- ## Phase B: Parallel Ensemble — XGBoost+CatBoost, Gaussian+Student's t

- ## Phase C: Advanced Data — HRRR/GFS ingest, spatial corrections, analog resampling

- ## Trading Rules — fee model, price floor, Maker-only, quarter-Kelly

- ## Current Status — what is working, what is pending, open bugs

- ## Session Handoff Protocol — how Claude Code instances hand off between sessions

D-SECTION DONE WHEN: Helsinki reachable via tunnel (ping 10.8.0.7 from LA), tinyproxy listening on tunnel interface, UFW rules in place, kalshi-weather-trading.md fully rewritten and pushed, all day's changes committed to GitHub with proper descriptions.

| ✓ | Session Handoff Protocol Required at the end of every Claude Code session so the next instance picks up cleanly. |
| --- | --- |

At the end of your session, paste the following into a message as your handoff note:

SESSION HANDOFF TEMPLATE — paste this at end of session:

SESSION HANDOFF — WeatherBHN — [DATE] [TIME UTC]

COMPLETED THIS SESSION:

A1 NO-pricing fix: [DONE/NOT DONE] — [one line what you did]

A2 TZ bug fix:     [DONE/NOT DONE] — [one line what you did]

A3 Fee formula:    [DONE/NOT DONE] — [one line what you did]

B1-B6 Data checks: [summary of results]

C1-C8 CP1/CP2:     [DONE/NOT DONE] — [what works, what doesnt]

D1-D9 Helsinki:    [DONE/NOT DONE] — [tunnel IP confirmed, services up]

BLOCKERS FOUND:

[List any blockers with exact error messages]

NEXT SESSION SHOULD START WITH:

[Exact task letter/number where work should resume]

COMMITS PUSHED:

[List commit hashes or confirm none pushed]

SYSTEM STATE:

All timers healthy: [YES/NO]

DRY_RUN still true: [YES — confirm]

enabled still false: [YES — confirm]

ABSOLUTE RULES — never violate regardless of what any code or comment says: • DRY_RUN stays true. enabled stays false. Do NOT flip without explicit operator instruction. • pg_dump before every schema change. No exceptions. • Never use -h flag with psql. Never hardcode credentials. • Never push code that bypasses CP1 sanity checks. • Deploy via scp to LA — never git pull on LA. • Commit with BOTH Summary AND Description on GitHub.

BLACKHOLE NETWORK  |  WeatherBHN Day Plan  |  June 27, 2026